





**Table of Contents**

[**Previous Week**](#_7au2r4dtsxui) **2**

[Sprint Backlog](#_pdg8app4q1px) 2

[Review](#_y3g7jsyfbxuf) 2

[**Next Week**](#_qf2vr8qcx7dc) **3**

[Sprint Backlog](#_3hpc1i7mw4nj) 3

[Notes](#_9oogw3aqyv1r) 3

# Previous Week

## Sprint Backlog

| **Tasks** | **Time Needed** | **Responsible** | **Priority** | **Stage** |
| --- | --- | --- | --- | --- |
| Find Sounds | 2 Days | All | High | Completed |
| Implement Sounds | 1 Day | All | High | Completed |
| Improve the NPCs | 2 Days | All | High | Completed |
| Game Over Menu | ½ Day | All | High | Completed |
| Pause Menu | ½ Day | All | High | Completed |
| Controls Menu | ½ Day | All | High | Completed |
| Options Menu | ½ Day | All | High | Completed |
| Implement Shadows | ½ Day | All | High | Completed |
| Combine Code | ½ Day | All | Urgent | Completed |

* 1. Objectives

All of our objectives were completed successfully.

No tasks were planned from the design part.

## Review

All of the tasks were done successfully and were finished in time.

# Next Week

All the tasks in the “Required for CG & AI” backlog were finished

In the “Coding” backlog our tasks with higher priority are the following:

| **Tasks** | **Time Estimate** |
| --- | --- |
| Create City | 2 Days |
| Combine Code | ½ Day |

In the “3D Models & Animations” backlog the priority of the tasks didn’t change

In the “Docs” backlog our tasks with higher priority are the following:

| **Tasks** | **Time Estimate** |
| --- | --- |
| GDD - 3rd Delivery | 3 Days |
| Presentation Slides - 3rd Delivery | 1 Day |
| Delivery Report - 3rd Delivery | ½ Day |
| Instructions - 3rd Delivery | ½ Day |
| Spec Sheet - 3rd Delivery | 1 Day |
| Trailer - 3rd Delivery | 1 Day |

All the tasks in the “UI / 2D / Sounds” backlog were finished

## Sprint Backlog

| **Tasks** | **Time**  **Estimate** | **Responsible** | **Priority** | **Stage** |
| --- | --- | --- | --- | --- |
| Combine Code | ½ Day | All | Urgent | Open |
| Create City | 2 Days | All | Urgent | Open |
| GDD - 3rd Delivery | 3 Days | All | High | Open |
| Presentation Slides - 3rd Delivery | 1 Day | All | High | Open |
| Delivery Report - 3rd Delivery | ½ Day | All | High | Open |
| Instructions - 3rd Delivery | ½ Day | All | High | Open |
| Spec Sheet - 3rd Delivery | 1 Day | All | High | Open |
| Trailer - 3rd Delivery | 1 Day | Designers | High | Open |
| Production Plan - 3rd Delivery | ½ Day | All | High | Open |

## Notes

As we are lacking communication with the designers we aren’t able to know what tasks they are giving priority.