





**Table of Contents**

[**Previous Week**](#_7au2r4dtsxui) **2**

[Sprint Backlog](#_pdg8app4q1px) 2

[Review](#_y3g7jsyfbxuf) 2

[**Next Week**](#_qf2vr8qcx7dc) **3**

[Sprint Backlog](#_3hpc1i7mw4nj) 3

[Notes](#_9oogw3aqyv1r) 3

# Previous Week

## Sprint Backlog

| **Tasks** | **Time Needed** | **Responsible** | **Priority** | **Stage** |
| --- | --- | --- | --- | --- |
| Close the Puzzle | ½ Day | Gonçalo | Normal | Completed |
| Close the Upgrades | ½ Day | Gonçalo | Normal | Completed |
| Improve Abilities  Cooldown | ½ Day | Gonçalo | High | Completed |
| Particles on  Checkpoints | ½ Day | Sofia | Normal | Completed |
| Make Chips More  Visible | ½ Day | Sofia | Normal | Completed |
| No Bullet Holes on  Checkpoints | ½ Day | Sofia | High | Completed |
| Change Invisible Walls  to Visible Ones | ½ Day | Sheehan | Normal | Completed |
| No Bullet Holes on  NPCs | 1 Day | Sheehan | High | Completed |
| No Bullet Holes on  Enemies | 1 Day | Sheehan | High | Completed |
| Mouse Disappear after  Puzzle | ½ Day | Gonçalo | High | Completed |
| Give Feedback when  Upgrade is Done | 1½ Days | Gonçalo | High | Completed |
| Player Hurt shader | 1 Day | Sofia | High | Completed |

* 1. Objectives

All of our objectives were completed successfully.

No tasks were planned from the design part.

## Review

All of the tasks were done successfully and were finished in time.

# Next Week

In the “Required for CG & AI” backlog our tasks with higher priority are the following:

| **Tasks** | **Time Estimate** |
| --- | --- |
| Improve Ranged Enemy | 2 Days |
| Improve Melee Enemy | 2 Days |
| Improve the NPCs | 2 Days |

In the “Coding” backlog our tasks with higher priority are the following:

| **Tasks** | **Time Estimate** |
| --- | --- |
| Implement Sounds | 1 Day |
| Main Menu | ½ Day |
| Pause Menu | ½ Day |
| Controls Menu | ½ Day |
| Game Over Menu | ½ Day |
| Finished Game | ½ Day |

In the “3D Models & Animations” backlog the priority of the tasks didn’t change

In the “Docs” backlog our tasks with higher priority are the following:

| **Tasks** | **Time Estimate** |
| --- | --- |
| GDD - 3rd Delivery | 3 Days |
| Presentation Slides - 3rd Delivery | 1 Day |
| Delivery Report - 3rd Delivery | ½ Day |
| Instructions - 3rd Delivery | ½ Day |
| Spec Sheet - 3rd Delivery | 1 Day |

In the “UI / 2D / Sounds” backlog the priority of the tasks didn’t change

| **Tasks** | **Time Estimate** |
| --- | --- |
| Find Sounds | 1 1⁄2 Days |
| Creation of Stylized Abilities Icons | ½ Day |
| Creation of Stylized Buttons | 1⁄2 Day |
| Creation of Menu Background | 1⁄2 Day |
| Creation of Stylized Heath Bar | ½ Day |

## Sprint Backlog

| **Tasks** | **Time**  **Estimate** | **Responsible** | **Priority** | **Stage** |
| --- | --- | --- | --- | --- |
| Find Sounds | 2 Days | All | Normal | Open |
| Improve Ranged Enemy | 2 Days | Sofia | High | Open |
| Improve Melee Enemy | 2 Days | Gonçalo | High | Open |
| Implement Sounds | 1 Day | All | Normal | Open |
| Main Menu | ½ Day | All | Normal | Open |

## Notes

As we are lacking communication with the designers we aren’t able to know what tasks they are giving priority.